## Slide 1: GrizzTime - Sprint 3
Misael Hernandez, Melissa Palmer, Daniel Salar, Gurnirunjun Shergill, Anthony Robin

## Slide 2
Sprint 3:
User stories for this sprint:
  Employee management by business administrator
    View all users registered to business, assign roles
    Add to project, assign/edit pay rates, remove from project
  Project management by business administrator
    View details, edit details, mark as ended
UI and website flow
Created all QA tests for business/projects
Implement last sprint suggestions

## Slide 3: Last sprint suggestions/fixes
  Business adds employee, employee finishes registration from email
  Basic CRUD operations for existing entities
  Eliminated need to enter Database IDs
  JavaScript messages

## Slide 4: Employee Management
Employee management by business administrator
  View all users registered to business, assign roles
  View all projects for a business, mark as ended
  Create/view contracts for a business
Assign a Project Manager and employees to projects

## Slide 5: User Interface
Implemented Admin LTE template
Began custom styling of new template with CSS
Updated Views for Create pages
Updated Landing Page View
Updated Views for Employee and Business Dashboard

## Slide 6: Next Sprint:
User stories for next sprint:
  Employee can enter time spent on a specific project in a week view
  Employee can submit timesheet for approval
  Project Manager can approve employee’s hours
  Employee can enter project expenses in a form
  Employee can submit expense for approval

## Slide 7: Thank you